DATE:	October 22, 2026

PROJECT:  	Coiling Door/Grill at Franklin Middle School

LOCATION: 	Franklin MS

818 35th Ave

Greeley, CO  80634

PROJECT NO.:	WCSD6-27-257-1014

# PRE-BID MEETING:	Mandatory

DATE:			Monday, November 2, 2026, at 10:00 a.m.

PLACE:	Franklin MS

818 35th Ave

Greeley, CO  80634

# BID OPENING:

DATE:			Tuesday, November 10, 2026, at 2:00 p.m.

PLACE:		Emailed to Scott Francies

sfrancies@greeleyschools.org

PROJECT MANAGER:	John Tait

## STARTING DATE:		Upon Execution of Contract

COMPLETION DATE:	January 30, 2027

TABLE OF CONTENTS

A.	Cover Page

B.	Invitation to Bid

C.	Instructions to Bidders

D.	Bid Form

E.	General Conditions

F.	General Requirements

01001	PROJECT DESCRIPTION

01015	RENOVATION AND REMODELING

01016	FIRE SAFETY

01020	SAFETY

- CODES

- SUBMITTALS

01340	CONSTRUCTION PROGRESS SCHEDULES

01530	TEMPORARY FENCES AND BARRICADES

01630	STORAGE AND INSTALLATIONS

01710	CLEANUP

01810	MEDIATION

G.	TECHNICAL & SCOPE REQUIREMENTS

I         SAMPLE CONTRACT

INVITATION TO BID

PROJECT NO:    	WCSD6-27-257-1014

PROJECT:

Franklin MS

818 35th Ave

Greeley, CO  80634

Statement of Purpose:

Provide complete and operational emergency-response grille assembly in the corridor at

Franklin Middle School located at 818 35 th Ave, Greeley, CO 80634

Rough Opening is 9’0” H x 10’2” W

The primary objective is to restrict access to the main academic wing during after-school

athletic events and community functions, while ensuring an automatic, code compliant path of

travel during emergencies.

The completed installation shall provide normal security and space separation while

maintaining a code-compliant means of emergency egress.

Electrical to be provided by District 6 Electrical Department

Fire Alarm tie-in to be provided by District 6

Access Control tie-in to be provided by District 6

Ceiling grid modifications will be provided by District 6

This is to notify you that the School District will accept bids for a proposed project at the sites listed and described above.

- END OF INVITATION TO BID –

INSTRUCTIONS TO BIDDERS

1.	SECURING DOCUMENTS

Copies of the Contract Documents are on file at the Facilities and Planning Office, 2204 5th Avenue, Greeley, CO 80631, (phone 970-348-6400). PDF Files may be obtained on line at www.rockymountainbidsystem.com. The District reserves the right to charge for copies of Contract Documents.

2.	BID FORM

In order to receive consideration, make all bids in strict accordance with the following:

A.	Make bids upon the forms provided therefore, properly executed and with all items filled out.  Do not change the wording of the Bid Form.  Unauthorized conditions, limitations, or provisions attached to the bid shall be cause for rejection of the bid.  Alterations shall be explained or noted in the bid over the signature of the bidder.

B.	Each bid shall be addressed to the District and shall be delivered to the District at the email given in the Invitation to Bid on or before the day and hour set for opening of bids.  Each bid shall be emailed per instructions to Sfrancies@greeleyschools.org.  It is the sole responsibility of the bidder to see that the bid is received on time.

3.	BID AND PERFORMANCE BOND

A.	A bid bond, issued by lawfully authorized agent, in the amount of ten percent (10%) for all work in excess of $50,000.00 of the base bid Contract amount shall accompany each bid, unless noted otherwise below.

BID SECURITY REQUIRED FOR THIS PROJECT

YES          		NO _X_

Cash, cashier's check, non-terminable prepaid check, certificate of deposit signed over to District Six, acceptable in lieu of bond as described above:

YES        		NO _X_

Bid security will be returned when Contract is awarded.  The successful bidder's security will be returned upon receipt of performance bond as described below.

B.	Before entering upon the performance of any such work included in said Contract, the Contractor shall, at his own expense, provide a performance bond, issued by a surety company licensed in the State of Colorado and listed on the U.S. Treasury bond list, in an amount no less than one hundred percent (100%) of the total 	Contract price, for all work in excess of $50,000.00 which shall assure due  	compensation for all parties who may become entitled to liens under said Contract in

accordance with the applicable provisions of Colorado State Law.

PERFORMANCE BOND REQUIRED FOR THIS PROJECT:

YES __X_		NO _ _

4.	DRAWINGS AND FIELD MEASUREMENTS

Before submitting a bid, each bidder shall carefully examine the Drawings, read the Specifications and all other Contract Documents, and visit the site of the work.  Each bidder shall fully inform himself prior to bidding as to all existing conditions and limitations under which the work is to be performed and he shall include in his bid a sum to cover all costs of all items necessary to perform the work as set forth in the Contract Documents.  All drawings are diagrammatic in nature.  All dimensions are approximate.  The Bidder/Contractor shall be responsible for verification of all dimensions by making field measurements.  No allowance will be made to any bidder because of lack of such examination or knowledge. The submission of a bid shall be construed as conclusive evidence that the bidder has made such examination.

5.	QUALIFICATIONS OF BIDDER

Any bidder may be required to furnish evidence satisfactory to the District that they and their proposed subcontractors have sufficient means, experience, and required licenses in the types of work required to assure completion of the Contract in a satisfactory manner.  The District reserves the right to reject any bid from any Contractor deemed unqualified by the District.

6.	WITHDRAWAL OF BIDS

- Any bidder may withdraw his bid, either personally or by written request at any time prior to the scheduled time for opening bids.

B.	No bidder may withdraw his bid for a period of thirty (30) days after date set for opening thereof, and all bids shall be subject to acceptance by the District during this period.

7.	INSURANCE

A.	Comprehensive General Liability Insurance

The General Contractor shall purchase and maintain Comprehensive General Liability Insurance that will provide protection from claims which may arise out of or result from the General Contractor's operations under the Contract whether such operations be by himself or by any subcontractor or by anyone directly or indirectly employed by any of them, or by anyone for whose acts any of them may be liable.  Limits of not less than $1,000,000 combined Single Limit Bodily Injury and Property Damage Liability shall be maintained and any subcontractor shall be equally covered.  The policy shall be a Comprehensive General Liability form and provide as minimum coverage:

Premises - Operations

Products - Completed Operations

Independent Contractors

Contractual

Personal Injury with fellow employee exclusion deleted

Broad Form Property Damage

XCU hazards where exposure exists

### B.	Automobile Insurance

The General Contractor shall purchase and maintain Business Automobile Liability Insurance including Hired and Non-Owned Liability that will provide protection from claims which may arise out of or result from the use of Automobiles by the General Contractor's operations under the Contract whether such operations be by himself or by any subcontractor or by anyone directly or indirectly employed by any of them or by anyone for whose acts any of them may be liable.  Limits of not less than $1,000,000 Combined Single Limit Bodily Injury and Property Damage Liability shall be maintained and any subcontractor shall be equally covered.

C.	Worker's Compensation

The General Contractor shall maintain statutory Worker's Compensation coverage on all employees including owners (sole Proprietors, partners, and officers) including Employers Liability of not less than $100,000 and shall require any subcontractor to be equally covered.

7.	INSURANCE (continued)

D.	Certificate of Insurance

Certificate of Insurance acceptable to Weld County School District Six shall be filed with the School District prior to commencement of any work.  These certificates shall contain a provision that coverage afforded under the policies will not be canceled until at least thirty (30) days prior written notice has been given to Weld County School District Six.  Such insurance shall be written with Insurance Companies acceptable to Weld County School District Six.  Certificates shall demonstrate coverage for the policies specified in paragraphs 7.A, 7.B, and 7.C above.  See sample Insurance Certificate at the end of this section of the specifications.

E.	Indemnity Agreement

The General Contractor shall indemnify and hold harmless Weld County School District Six and their agents and employees from and against all claims, damages, losses and expenses including attorneys' fees arising out of or resulting from the performance of the work, provided that any such claim, damage, loss or expense (1) is attributable to Bodily Injury, sickness, disease or death, or to injury to or destruction of tangible property (other than the work itself) including the loss of use resulting there from, and (2) is caused in whole or in part by any negligent act or omission of the General Contractor, any subcontractor, anyone directly or indirectly employed by any of them or anyone for whose acts any of them may be liable, regardless of whether or not it is caused in part by a party indemnified hereunder.

In any and all claims against the Weld County School District Six or any of their agents or employees by any employee of the General Contractor, or any subcontractor, anyone directly or indirectly employed by any of them or anyone for whose acts any of them may be liable, the indemnification obligation under this Indemnity Agreement shall not be limited in any way by any limitation on the amount or type of damages, compensation or benefits payable by or for the Contractor or any subcontractor under Workmen's Compensation acts, disability benefit acts or other employee benefit acts.

F.	Property Insurance

Weld County School District Six shall purchase and maintain Builders Risk Insurance on the project.  This insurance shall include the interests of Weld County School District Six, the General Contractor, and subcontractors.  Contractor shall be liable for $10,000 deductible in District's policy.  General Contractor and subcontractors are responsible for their own tools, machinery and equipment and Weld County School District Six shall not be liable or responsible for such tools, machinery or equipment.

G. 	Stormwater Pollution Prevention

The Contractor shall be responsible for filing for permits and following all construction and post-construction Best Management Practices for sediment and erosion control as set forth by the City of Greeley and the City of Evans in Section 13 of Storm Drainage Criteria & Construction Specifications and any sections referenced within Section 13 for all projects that disturb one acre or more of land. In addition, all contractors are responsible for obtaining a copy of the District’s Stormwater Management Operations and Maintenance Compliance Plan and following stated best management practices.

8.	AWARD OF CONTRACTS

It is the intention of the District to award contracts as they appear in their judgment to be in the best interest of the District, whether or not such Contract awards result in the lowest possible expenditure to the District.  The District reserves the right to reject any or all bids, or to waive any irregularities in bids as may be deemed in the best interest of the District.  Awards will be made to the lowest qualified, responsible bidder.  The District reserves the right to cancel this project and not award the contract to any bidder.

The successful bidder shall be responsible for all work of the Contract Documents.  The successful bidder shall function as a General Contractor and shall subcontract all work as necessary for proper completion of the work.  The successful bidder shall be responsible for work of all subcontractors.  The successful bidder shall be responsible for subcontractor's work conforming to all aspects of the Contract Documents.

9.	CONTRACT INTERPRETATION

No interpretation of the meaning of the Plans, Specifications, or other pre-bid documents will be made to any bidder orally.  Every request for such interpretation shall be made in writing, to the Project Manager and shall be received two (2) calendar days prior to the bid date. Interpretation, if issued, will be available to all prospective bidders.

10.	PAYMENTS

Invoices in detail shall be submitted to the District monthly for payment approval.  Payments will be based on ninety percent (90%) of total value of work completed and material in place as mutually agreed upon, less all-previous payments.  Five percent (5%) retainage of the project cost will be withheld until the District makes final acceptance of the project.

Payments may be withheld if the Contractor is not paying promptly for materials and labor, or not satisfactorily expediting his work.  Payment shall not constitute final acceptance of any part of this project.

C

11.	COMPLETION TIME

The work shall start on the date as shown on the cover page of these documents.  Completion date shall be as shown on the cover page of these documents.  If, in the District's judgment work is not completed by the specified completion date there shall be deducted from the amount due the Contractor, as liquidated damages accruing to the District, the sum of $1,000.00 for each calendar day, per project, beyond the specified completion date until work is completed.

12.	DAMAGES

The Contractor is responsible for:

A.	Loss of, or damage to, material stored on site prior to incorporation into building and to his own tools or equipment used on site resulting from fire, storm or theft.

- Damages to District property and adjoining property resulting from execution of his work or acts of himself, subcontractors or employees.  Such damaged property shall be repaired and/or replaced as directed by the Project Manager, to match surrounding conditions at no additional cost to the District.

13.	ACTS OF GOD

The successful bidder shall not be held responsible for any losses resulting if the fulfillment of the terms of the Contract shall be delayed or prevented by wars, acts of enemies, strikes, fires, floods, acts of God, or for any other acts not within the control of the successful bidder and which by the exercise of reasonable diligence is not preventable.

14. CONFIDENTIAL/PROPRIETARY INFORMATION

The District neither requests nor encourages the submission of confidential/proprietary

information in response to this Request for Proposal. All proposals will be confidential

until a contract is awarded and fully executed. At that time, all proposals and documents

pertaining to the proposals will be open for public inspection, except for the material that

is properly labeled as proprietary or confidential. Neither a proposal in its entirety, nor

proposal price information will be considered confidential/proprietary. Questions

regarding the application of this procedure must be directed to the Project Manager

listed in this RFP.

Any proposed restrictions for the use or inspection of material contained within the

proposal shall be clearly stated in the proposal itself.

Step 1. Written requests for confidentiality shall be submitted by the vendor with its

proposal. The vendor must provide a justification and state specifically what elements of

the proposal are to be considered confidential/proprietary.

Step 2. Confidential/proprietary information must be readily identified, marked, and

packaged separately from the rest of the proposal. Commingling of confidential

and/or proprietary information with other information is NOT acceptable and will

result in vendor waiving any claim of confidential/proprietary information.

Step 3. The District Representative will decide as to the apparent validity

of any written request for confidentiality. Neither a proposal in its entirety, nor

proposal price information will be considered confidential and proprietary. Any

information that will be included in a resulting contract shall not be considered confidential.

15. ACCESSIBILITY

Contractor warrants and certifies that it complies with all applicable provisions of §§24-

85-101, et seq., C.R.S., and the Accessibility Standards for Individuals with a Disability,

as established by the Office of Information Technology pursuant to Section §24-85-

103(2.5). Contractor also complies with the latest version of Level AA of the Web

Content Accessibility Guidelines (WCAG), currently version 2.1, as described in State of

Colorado Technical Standard TS-OEA-002.

The Contractor agrees to indemnify, save, and hold harmless the state, its employees,

agents and assignees (collectively, the “Indemnified Parties”), against any and all costs,

expenses, claims, damages, liabilities, court awards and other amounts (including

attorneys’ fees and related costs) incurred by any of the Indemnified Parties in relation to

the Contractor’s failure to comply with §§24-85-101, et seq., C.R.S., or the Accessibility

Standards for Individuals with a Disability as established by the Office of Information

Technology pursuant to Section §24-85-103(2.5).

Any additional costs to add accessibility features will be the obligation of the Contractor,

and any addition or change to the Price Proposal will be disallowed

16. GOVERNING LAW AND VENUE

All issues regarding the formation, performance, and/or legal enforcement for invitations

to bid issued by the district shall be governed by and construed in accordance with the

laws of the State of Colorado. Venue for resolution of any disputes arising out of or

relating to the invitations to bid or subsequent contractual agreements shall be in Weld

County, Colorado.

17. GOVERNMENTAL IMMUNITY

The district retains all of its rights, privileges and immunities under the Colorado

Governmental Immunity Act, C.R.S. § 24-10-101 et seq.

18. NON-APPROPRIATION/TABOR

The Parties understand and acknowledge that the district is subject to Article X, § 20 of

the Colorado Constitution (“TABOR”).  The Parties do not intend to violate the terms and

requirements of TABOR by entering into a contract award.  It is understood and

agreed that any contract award does not create a multi-fiscal year direct or indirect debt

or obligation within the meaning of TABOR and, therefore, notwithstanding anything to

the contrary, any payment obligation of the district is expressly dependent and

conditioned upon the continuing availability of funds beyond the term of the current fiscal

period ending upon the next succeeding June 30.  Financial obligations payable after the

current fiscal year are contingent upon funds for that purpose being appropriated,

budgeted, and otherwise made available in accordance with the rules, regulations, and

resolutions of the district, as applicable, and other applicable law.  Notwithstanding any

other provision concerning termination, upon the district’s failure to appropriate such

funds, any contract award shall automatically terminate

BID FORM

PROJECT NO.:	WCSD6-27-257-1014

Referencing the Plans, Specifications, Instructions to Bidders and General Conditions for this project, we hereby submit our bid in the amount(s) stated in the blank(s) on this bid form.  Also, the undersigned bidder, having become thoroughly familiar with the terms and conditions of the Contract Documents and with local conditions affecting performance and costs of the Work at the place where the Work is to be done, and having fully inspected the site in all particulars, hereby proposes and agrees to fully perform the Work within the time stated and in strict accordance with the Contract Documents, for the following sum of money:

BASE BID:

CrossingGard® Emergency Response Grille, Model ERG-IBC, manufactured by

Cornell/Cookson, complete with AlarmGard® FS-series failsafe motor operator.

Provide the basis-of-design product or an approved equal. The basis-of-design system shall include, as a minimum:

1. ERG-IBC emergency-response grille.

2. AlarmGard FS-series failsafe operator.

3. AutoLock security mechanism.

4. Counterbalance shaft and torsion springs.

5. Aluminum open-pattern curtain.

6. Aluminum guides.

7. Heavy-duty aluminum bottom bar.

8. Required safety/entrapment protection.

9. Normal operating controls.

10. Fire-alarm/emergency-response interface.

Upon activation by the school fire alarm system, complete power failure, the grille must

automatically and immediately open to its fully raised position. The fail-safe emergency open must rely purely on mechanical constant-torque springs, requiring zero electric or battery backup power to clear the egress path.

For THE SUM OF 		                                                                                                 DOLLARS

$	___________________________

I understand that the District reserves the right to reject this bid, and that this bid will be awarded in whole or part, but that this bid shall remain open and shall not be withdrawn for a period of thirty (30) days.

FIRM:

BY:

DATE:

GENERAL CONDITIONS

All invitations to bid issued by the District shall bind successful bidders to the conditions and requirements set forth in these General Conditions and such conditions shall form an integral part of each construction contract awarded by the District.

I.		DEFINITIONS

District		Weld County School District Six

Board			The Board of Education of the District

Bid Form		The form furnished in the Instructions to Bidders

Contract	Notice to the successful bidder in the form of a Purchase Order

Contract includes Instructions to Bidders, properly executed Bid Form, General Conditions, Specifications, Drawings, and any Addenda

Contractor	Successful bidder as determined by the District

Project Manager	Designated District Representative

II.		LAWS, PERMITS AND TAXES

The Contractor shall perform all work in accordance with laws, ordinances, codes, etc., in force in the county and state where the project is located.  The Contractor shall pay all applicable federal and state taxes.  This shall include payroll taxes and miscellaneous overhead expenses.  The School District shall pay for all building permits that may be required for the specified project. The contractor shall pay for and secure all Electrical and Plumbing Permits through the State Of Colorado, Department of Oil and Public Safety.  The District's assigned number for sales tax exemption is 98-03345.  The Contractor, any subcontractor, or anyone directly or indirectly employed by any of them is not eligible for benefits as paid by the District to the Districts’ employees.

- PRECEDENCE OF CONTRACT DOCUMENTS

In the event of a discrepancy between the printed and typewritten portions of the specifications, the typewritten portions govern.  Detailed instructions govern over general instructions, detail drawings have precedence over small-scale drawings, and figures have precedence over scale.

Mistakes or discrepancies in the contract documents discovered by the Contractor shall be immediately reported to the District.  Failure to do so will make the contractor liable for ALL additional costs associated with correcting work inconsistent with contract documents.  The District solely reserves the right to determine the intent of all Contract documents.

MATERIALS AND WORKMANSHIP

All materials shall be new and of best quality.  Equipment shall be of the latest design and in current production.  Upon job completion, all materials furnished shall be in an undamaged condition.  The Contract shall be performed in a workmanlike manner.

V.	GUARANTEES

The Contractor shall guarantee all materials, workmanship and the satisfactory operation of all equipment installed and/or finished, for a period of one (1) year from the date of the final acceptance of the entire work and shall also guarantee to repair or replace any materials or part of the equipment which may show defect during that time without cost to the District, provided such defect is due to imperfect material or workmanship and not to carelessness or improper use by the District.

VI.	COOPERATION WITH OTHER CONTRACTORS

The Contractor shall work in close cooperation with the District to avoid conflict and misunderstanding in the completion of work.  The Contractor shall be responsible for coordinating the work of this specification with the work of other contractors working on other projects concurrently at the site.  The District can provide, at the Contractor’s request, information as to concurrent projects.

VII.	TERMINATION

A.  Owner’s Right to Carry Out Work – If the Contractor neglects to prosecute the Work properly or fail to perform any provision of this Agreement, the District may, after three (3) working days’ written notice to the Contractor and without prejudice to any other remedy it may have, make good such deficiencies and may deduct the reasonable cost thereof from any payment then or thereafter due the Contractor.  The Contract bid price shall also be reduced by the cost to the District of making good such deficiencies.  In the event such Work is performed by the District, the District’s employees, or by persons other than the Contractor at the District’s request, the District shall not be liable to the Contractor for inconvenience expense or subsequent cost of removal of such Work.  The amount to be deducted, as a cost of doing the Work shall include the cost of the Architect’s additional services, if any, made necessary by such default.  If the payments then or thereafter due the Contractor are not sufficient to cover such amount, the Contractor shall pay the difference to the District.

E

B.	Termination for Cause – if the Contractor is adjudged a bankrupt; or if it makes a general assignment for the benefit of his creditors; or if a receiver is appointed on account of his insolvency; or if it persistently or repeatedly refuses or fails, except in cases for which an extension of time is provided, to supply enough properly skilled workmen or proper materials; or if it fails to make prompt payment to subcontractors or payment for materials or labor; or persistently disregards directives of the District, Architect or laws, ordinances, rules, regulations, or orders of any public authority having jurisdiction; or otherwise is guilty of a violation of a provision of the Contract Documents; then the District may, without prejudice to any right or remedy and after giving seven (7) days’ written notice during which period the Contractor fails to cure the violation, terminate the services of the Contractor and take possession of the site and of all materials, equipment, tools, construction equipment, and machinery thereon owned by the Contractor.  In such case, the District may finish the Work by whatever method it may deem most expedient.  Thereafter, the Contractor shall not be entitled to receive any further payment until the Work is finally completed and final settlement has been made.  The Contractor shall be liable to the District for all damages sustained by the District as a result of such termination, including additional architect fees, attorneys’ fees, and costs.

C.  Termination for Convenience of the District – If the District terminates this Contract solely for its convenience and not under one of the termination clauses set forth in the above subsections of Section V, the District shall assume and pay all claims of third parties (subcontractors, suppliers and material men) for whom Contractor is liable for Work diligently and satisfactorily performed under written contracts with Contractor.  Contractor, in order to receive the payments provided in this paragraph V.c, will (i) assign to Owner all rights and benefits due Contractor under such contracts, (ii) provide copies or originals of all documents in possession of Contractor with regard to the Project, and (iii) cooperate with the District in all reasonable ways to permit the District, or another contractor to complete the Work.  The District shall reimburse the Contractor for any unpaid Cost of the Work then due.  The District shall also pay to the Contractor fair compensation either by purchase or rental at the election of the District, for any equipment retained by the District on the Project.

VIII.	KEYS AND BUILDING SECURITY

The Contractor is responsible for maintaining building security.  The Project Manager will inform the Contractor of the regular operating hours of the building in which the project is located.  Outside of regular operating hours, the Contractor will be required to notify the District's Project Manager at 348-6400 when entering a District building and when securing the building.

Arrangements for keys will have to be made with the Project Manager two days in advance for any work outside of regular operating hours.  The Contractor shall be responsible for lost keys issued to him.  The Contractor shall reimburse the District for all expenses involved in re-keying the building, or buildings, affected by the loss of keys in which the project is located.

E

IX.		DISTURBANCE OF OCCUPANTS

The Contractor shall execute the work under this Contract with a minimum of disturbance with the occupants.  A schedule shall be worked out with the Project Manager for protection of occupants by use of plastic film partitions, timing of noisy construction operations, traffic flow, and other disruptions in power or water.

X.		CHANGE ORDERS

The District reserves the right to issue change orders on this project.  Change Orders shall be in writing using the District's Change Order form.  Verbal change orders and change orders issued by anyone other than the District will not be recognized.  The Change Order form is in three parts:

A.	Description

B.	Contractor's Proposal

C.	Authority to Proceed

The Contractor shall identify Change Orders separately from base bid on requests for payment.

XI.		PROJECT MEETINGS

The Project Manager may call periodic project meetings in order to expedite this Contract.  These meetings will discuss schedules, inspections, payments, change orders, ordering of materials, and completion of project.

XII.		INSPECTIONS

The District will inspect the work in a timely fashion.  Items of work requiring inspection sign-off by the Project Manager are listed in the applicable specification paragraphs.  A punch list of items to be corrected will be prepared jointly by the Contractor and Project Manager prior to final acceptance of the project by the District.  The District shall in no way construe inspections as final or partial acceptance.

XIII.		SALVAGEABLE MATERIALS

All salvageable materials and equipment become the property of the District unless otherwise specified.

E
DIVISION ONE - GENERAL REQUIREMENTS

01001	WORK COVERED BY CONTRACT DOCUMENTS

Owner is exempt from State and local sales and use taxes on products and equipment permanently incorporated in the work.  Obtain sales tax exemption certificate number from the Owner or State of Colorado Department of Revenue, 1375 Sherman Street, Denver, Colorado 80203.  Contractor shall:  1) Place exemption certificate number on invoices for materials incorporated in the work.  2) Furnish copies of invoices to the Owner.  3) Upon completion of work, file with the Owner a notarized statement that all purchases made under the exemption certificate were entitled to be exempt.  4) Pay legally assessed penalties for improper use of exemption certificate number.

The Contractor shall be responsible for securing and paying for fees and inspections necessary for proper execution and completion of the work.  A building permit is not required.

Contractor’s Duties – Except as specifically noted, the Contractor shall provide and pay for all labor, materials, equipment, tools, construction equipment and machinery, water, heat, utilities, transportation, and other facilities and services necessary for proper execution and completion of the work, whether temporary or permanent and whether or not incorporated in the work.

Project Coordination – Contractor shall provide a full-time superintendent at the job site who shall be responsible for the coordination of all employees and subcontractors, temporary facilities, construction schedules, cost control, supervision, testing, administering of submittals, maintaining reports and records, and clean-up of the premises.

01015	RENOVATION AND REMODELING

Portions of the building to be remodeled or repaired shall be adequately partitioned off when required with dust proof partitions. The Contractor shall submit the schedule for all remodel work to the Project Manager for approval. The schedule shall list all utility outages and building shut down periods. The various trades shall coordinate their work to permit full use of the building without impairment of existing facilities.

The Contractor shall be responsible for repairing or replacing any existing portions of the project damaged by any of his employees or sub-contractors. Such damaged portions of the work shall be repaired or replaced to match the existing conditions by the Contractor at no additional expense to the District.

F

01016	FIRE SAFETY

The Contractor shall take the following precautions against fire:

a.	The Contractor shall comply fully with requirements of the City and insurance authorities, including stipulations as outlined below.  The Contractor shall maintain and enforce all regulations imposed and shall be required to secure such protection as may be required.  In the event of strikes, these precautions shall not be relaxed.  Acquaint the Fire Department with existing conditions.

At least one (1) qualified person thoroughly familiar with fire protection and prevention shall be on duty at all hours that Contractor's employees are working.  This person shall patrol the entire premises frequently and shall have authority to take immediate remedial action to eliminate unnecessary fire hazards.

b.	Building materials storage shall be limited to completely secure, fireproof areas within the building or, where stored outside, shall be kept at least ten feet (10') away from the building.  The Project Manager will approve storage areas.

c.	Fire extinguishers: Maintain and provide approved fire extinguishers throughout all accessible areas.

d.	Gasoline, oils, and other volatile liquids shall be kept outside, to be brought into the building in quantities only as needed.

Such storage shall be in a well-ventilated location, removed from all open heating or lighting devices.  The Project Manager will approve storage areas.

e.	Electrical wiring for construction light and power shall be properly fused, installed to conform to basic code requirements, and maintained under the supervision of a competent electrician.  This also applies to all temporary lines used by the Contractor.

f.	Smoking or the use of any tobacco products by any person or group IS PROHIBITED in any school district building or on any school district property at any time.

F

01020	SAFETY

O.S.H.A. AND E.E.O. COMPLIANCE

The General Contractor shall have sole responsibility for compliance on the job site to all applicable portions of the Occupational Safety and Health Act and compliance with the Equal Employment Opportunity Act.

Notice:

Protection of life, health, and public welfare as it relates to the execution of the construction contract is the responsibility of the Contractor.  The District will not provide observation, inspection, supervision or any comment on plans, procedures or actions employed at the project as they relate to safety of life, health or public welfare.  If conditions are imposed by the District, which interfere with, or imply actions detrimental to safety, written notice shall be issued by the Contractor and a decision shall be returned to the Contractor for action prior to effecting unsafe conditions.

01080	CODES

The work shall be done in strict accordance with all applicable Federal, State and Local laws, codes and ordinances.

01300	SUBMITTALS

Submittals are drawings, diagrams, illustrations, schedules, performance charts, brochures, and other data which are prepared by the Contractor or subcontractor, manufacturer, supplier or distributor and which illustrate some portion of the work.  Furnish two (2) copies of required submittals.

The Contractor shall make any corrections required by the District and shall resubmit the required number of corrected copies of submittals of new samples until approved.  The Contractor shall direct specific attention in writing on resubmittals to revisions other than the corrections requested by the District on previous submissions.

01340	CONSTRUCTION PROGRESS SCHEDULES

The Contractor, immediately after the notice or award of the Contract, shall prepare and submit for the District's approval an estimated progress schedule for the work.  The schedule shall indicate the dates for the starting and completion of the various stages of construction, and shall be revised as required by the conditions of the work, subject to the District's approval.

F

01530	TEMPORARY FENCES AND BARRICADES

The contractor shall erect temporary fencing as required for protection of the public.  Temporary fencing shall be 6’ chain link with a lockable gate and will enclose the entire area(s) affected by construction.  Public access to the affected area shall be limited by locking the gate when the contractor is not on-site.  Contractor shall provide a gate key to District Project Manager.  Project Manager shall approve temporary fencing layout.

The Contractor shall erect temporary barricades as required for protection of persons in accordance with OSHA regulations.  The Contractor shall keep his material and operations within the construction area limits and shall be responsible for damage to property outside of this area caused by the performance of the work.

01630	STORAGE AND INSTALLATIONS

All materials shall be delivered to the site, stored as directed by the Project Manager, unpacked, assembled, and installed by the Contractor.  Arrangements for storage space, access to premises, timing of work, and all details relating to the physical installation of the materials shall be made with the District.

01710	CLEAN UP

The Contractor shall be responsible for all clean-up activities resulting from the work, including those on site and on adjacent access routes.  Clean all areas to the satisfaction of the Project Manager.  The Contractor shall provide and maintain all trash and rubbish receptacles and provide for the removal off District property of all rubbish and trash at his expense.  The Project Manager shall determine location of such receptacles on District property.  The Contractor shall not use District 6 dumpsters as rubbish receptacles at any time.

01810	MEDIATION

Any claim arising out of or related to the Contract that cannot be resolved between the parties, shall, after initial decision by the District or 30 days after submission of the claim to the District, be subject to mediation as a condition precedent to arbitration or the institution of legal or equitable proceedings by either party.

The parties shall endeavor to resolve their Claims by mediation, which, unless the parties mutually agree otherwise, shall be in accordance with the Construction Industry Mediation Rules of the American Arbitration Association currently in effect.  Request for mediation shall be filed in writing with the other party to the Contract and with the American Arbitration Association.  The request may be made concurrently with the filing of a demand for arbitration but, in such event, mediation shall proceed in advance of arbitration or legal equitable proceedings, which shall be stayed pending mediation for a period of 60 days from the date of filing, unless stayed for a longer period by agreement of the parties of the court order.

F

The parties shall share the mediator’s fee and any filing fees equally.  The mediation shall be held in the place where the project is located, unless another location is mutually agreed upon.  Agreements reached in mediation shall be enforceable as settlement agreements in any court having jurisdiction thereof.

PERFORMANCE REQUIREMENTS

- Provide security grilles suitable for frequent daily operation in a middle-school environment.

B. Grilles shall:

1. Provide controlled separation of designated school areas.

2. Resist unauthorized forced opening while secured.

3. Maintain visibility through the grille.

4. Permit normal daily operation by authorized personnel.

5. Automatically open upon designated emergency conditions.

6. Provide required emergency egress.

7. Operate without reliance on battery backup for emergency opening.

8. Return to the secured position following an emergency event when reset by authorized

personnel.

9. Integrate with the building fire-alarm system.

10. Integrate with access-control/security systems where indicated.

11. Comply with applicable life-safety requirements.

C. Security functions shall not interfere with required emergency egress.

D. No locking or access-control device shall prevent required emergency exit.

SUBMITTALS

- Product Data:

1. Manufacturer&#39;s current product literature.

2. ERG-IBC technical data.

3. AlarmGard FS-series operator data.

4. Curtain construction.

5. Guide construction.

6. AutoLock system.

7. Counterbalance assembly.

8. Electrical requirements.

9. Emergency-response sequence.

10. Safety and entrapment protection.

11. Available finishes.

12. Product limitations and opening-size requirements.

- Shop Drawings:

1. Opening dimensions.

2. Grille elevations.

3. Plan details.

4. Headroom requirements

5. Guide locations.

6. Operator location.

7. Counterbalance assembly.

8. Mounting and anchorage.

9. Structural support requirements.

10. Emergency push-button location.

11. Control-station locations.

12. Fire-alarm interface.

13. Access-control interface.

14. Electrical connections.

15. Required signage.

16. Ceiling access requirements.

C. Submit project-specific wiring diagrams showing all connections between:

1. Grille operator.

2. Fire alarm system.

3. Emergency push-button.

4. Access-control system.

5. Security monitoring system.

6. Horn/strobe, where specified.

7. Power supply.

D. Submit manufacturer & installation instructions.

E. Submit manufacturer & operation and maintenance information.

F. Submit testing and commissioning plan.

G. Submit proposed emergency-response sequence of operation.

QUALITY ASSURANCE

- Manufacturer shall have a documented history of manufacturing emergency-response security grilles.

- Installer shall demonstrate successful experience installing motor-operated security grilles of similar size and complexity.

C. Installers shall be trained or authorized by the manufacturer where such authorization is

available.

D. Components affecting emergency operation shall be factory-designed and compatible with the complete grille system.

E. Field modification of emergency-response, safety, locking, or operator components is

prohibited without written approval from the manufacturer and Architect.

COORDINATION

- Coordinate with Division 26 and Division 28 before fabrication.

B. Contractor shall provide a complete functioning system regardless of whether individual

components are furnished under separate contracts.

- Coordinate:

1. Power supply.

2. Raceway.

3. Control wiring.

4. Fire-alarm interface.

5. Emergency notification.

6. Access control.

7. Security monitoring.

8. Horn/strobe.

9. Emergency push-button.

10. Ceiling access.

11. Structural supports.

D. Verify final interface requirements with the fire-alarm and security-system manufacturers.

DELIVERY, STORAGE, AND HANDLING

A. Deliver materials in manufacturer original unopened packaging.

B. Protect components from damage, moisture, dirt, and deformation.

C. Store materials in a secure location protected from construction traffic.

D. Do not install damaged components.

WARRANTY

A. Provide manufacturer & standard product warranty.

B. Provide minimum one-year warranty for installation workmanship.

C. Warranty shall cover defects affecting:

1. Normal operation.

2. Emergency operation.

3. Security operation.

4. Controls.

5. Operator.

6. Locking system.

7. Safety devices.

PART 2 – PRODUCTS

MANUFACTURER

- Basis of Design

Cornell/Cookson CrossingGard® Emergency Response Grille, Model ERG-IBC.

- Approved equal products may be considered subject to compliance with all requirements of this Section.

C. Substitution requests shall be submitted in accordance with Division 01.

D. Substitution documentation shall identify all deviations from the basis-of-design product.

2.2 EMERGENCY RESPONSE GRILLE

A. Type:

Motor-operated overhead coiling security grille with automatic failsafe emergency opening.

B. Model:

CrossingGard ERG-IBC.

C. Grille shall be designed for security, controlled separation, visibility, and emergency egress.

D. Standard manufacturer construction shall accommodate openings up to approximately 24 feet wide and 20 feet high. Verify project-specific dimensions with manufacturer before fabrication.

E. Where opening dimensions exceed manufacturer standard limitations, obtain written

manufacturer approval and project-specific engineering before fabrication.

CURTAIN

A. Provide open-pattern rolling grille curtain.

B. Basis-of-design curtain shall consist of

1. 5/16-inch diameter horizontal rods.

2. Approximately 2-inch vertical rod spacing.

3. Vertical chain links at manufacturer standard spacing.

C. Standard curtain material shall be solid aluminum.

D. Finish to be Clear anodized aluminum

E. Curtain shall provide visibility and air circulation while restricting unauthorized passage.

GUIDES

A. Provide manufacturer& standard extruded aluminum guides.

B. Guides shall include:

1. Extruded aluminum guide members.

2. Polypropylene pile runners.

3. Snap-on trim.

4. Mounting members.

5. Required fasteners and anchorage.

C. Guides shall support the full weight of the grille assembly and shall be securely anchored to the supporting construction.

D. Select face-of-wall, between-jamb, or tube-supported guide configuration based on field

conditions and manufacturer requirements.

BOTTOM BAR

A. Provide heavy-duty extruded aluminum bottom bar.

B. Provide safety sensing edge where required by the manufacturer and applicable codes.

C. Bottom bar shall be designed to operate with the AlarmGard FS operator.

2.6 COUNTERBALANCE ASSEMBLY

A. Provide steel counterbalance shaft with torsion springs.

B. Shaft and springs shall be factory sized for the actual curtain size and weight.

C. Counterbalance assembly shall be capable of supporting the required emergency-response operation.

D. Do not field modify spring assemblies.

2.7 OPERATOR

A. Provide: AlarmGard® FS-series failsafe motor operator.

B. Operator shall provide:

1. Normal powered operation.

2. Automatic failsafe emergency opening.

3. Emergency opening upon loss of normal electrical power.

4. Compatibility with ERG-IBC emergency-response controls.

5. Automatic return/reset capability as specified by manufacturer.

6. Normal security operation.

C. Operator to be recessed above ceiling.

D. Provide required access for service and inspection.

AUTOLOCK

A. Provide manufacturer integral AutoLock security mechanism.

B. AutoLock shall:

1. Secure the grille against unauthorized forced opening.

2. Engage when the grille is secured.

3. Remain disengaged during normal opening and emergency operation.

4. Not prevent emergency opening.

C. Manual locking/unlocking shall not be required for normal operation.

FIRE ALARM INTERFACE

A. Provide dry-contact or other manufacturer-approved interface between fire-alarm system and grille operator.

B. Interface shall initiate emergency opening upon the designated fire-alarm signal.

C. Fire-alarm interface shall be coordinated with District 6.

D. District 6 will provide all relays, modules, wiring, and accessories required for a complete

operational interface.

E. Contractor shall provide grille operator interface and associated grille control equipment.

ACCESS CONTROL INTERFACE

A. Provide interface with access-control system.

B. Access-control equipment shall permit normal authorized operation.

C. Access-control equipment shall not prevent emergency opening.

D. Provide position monitoring.

E. District 6 will provide all required interface relays and control components.

FINISHES

- Aluminum: Clear anodized

QUALITY ASSURANCE

A. Manufacturer shall have a documented history of manufacturing emergency-response security grilles.

B. Installer shall demonstrate successful experience installing motor-operated security grilles of similar size and complexity.

C. Installers shall be trained or authorized by the manufacturer where such authorization is

available.

D. Components affecting emergency operation shall be factory-designed and compatible with the complete grille system

E. Field modification of emergency-response, safety, locking, or operator components is

prohibited without written approval from the manufacturer and Architect.

COORDINATION

A. Coordinate with Division 26 and Division 28 before fabrication.

B. Contractor shall provide a complete functioning system regardless of whether individual

components are furnished under separate contracts.

C. Coordinate:

1. Power supply.

2. Raceway.

3. Control wiring.

4. Fire-alarm interface.

5. Emergency notification.

6. Access control.

7. Security monitoring.

8. Horn/strobe.

9. Emergency push-button.

10. Ceiling access.

11. Structural supports.

D. Verify final interface requirements with the fire-alarm and security-system manufacturers.

DELIVERY, STORAGE, AND HANDLING

A. Deliver materials in manufacturer& original unopened packaging.

B. Protect components from damage, moisture, dirt, and deformation.

C. Store materials in a secure location protected from construction traffic.

D. Do not install damaged components.

WARRANTY

A. Provide manufacturer & standard product warranty.

B. Provide minimum one-year warranty for installation workmanship.

C. Warranty shall cover defects affecting:

1. Normal operation.

2. Emergency operation.

3. Security operation.

4. Controls.

5. Operator.

6. Locking system.

7. Safety devices.

PRODUCTS MANUFACTURER

A. Basis of Design:

Cornell/Cookson CrossingGard® Emergency Response Grille, Model ERG-IBC.

B. Approved equal products may be considered subject to compliance with all requirements of this Section.

C. Substitution requests shall be submitted in accordance with Division 01.

D. Substitution documentation shall identify all deviations from the basis-of-design product.

EMERGENCY RESPONSE GRILLE

- Type:

Motor-operated overhead coiling security grille with automatic failsafe emergency opening.

- Model:

CrossingGard ERG-IBC.

C. Grille shall be designed for security, controlled separation, visibility, and emergency egress

D. Standard manufacturer construction shall accommodate openings up to approximately 24 feet wide and 20 feet high. Verify project-specific dimensions with manufacturer before fabrication.

E. Where opening dimensions exceed manufacturer standard limitations, obtain written

manufacturer approval and project-specific engineering before fabrication.

CURTAIN

A. Provide open-pattern rolling grille curtain.

B. Basis-of-design curtain shall consist of:

1. 5/16-inch diameter horizontal rods.

2. Approximately 2-inch vertical rod spacing.

3. Vertical chain links at manufacturer standard spacing.

C. Standard curtain material shall be solid aluminum.

D. Finish to be Clear anodized aluminum

E. Curtain shall provide visibility and air circulation while restricting unauthorized passage.

GUIDES

A. Provide manufacturer standard extruded aluminum guides.

B. Guides shall include:

1. Extruded aluminum guide members.

2. Polypropylene pile runners.

3. Snap-on trim.

4. Mounting members.

5. Required fasteners and anchorage.

C. Guides shall support the full weight of the grille assembly and shall be securely anchored to the supporting construction.

D. Select face-of-wall, between-jamb, or tube-supported guide configuration based on field

conditions and manufacturer requirements.

BOTTOM BAR

A. Provide heavy-duty extruded aluminum bottom bar.

B. Provide safety sensing edge where required by the manufacturer and applicable codes.

C. Bottom bar shall be designed to operate with the AlarmGard FS operator.

COUNTERBALANCE ASSEMBLY

A. Provide steel counterbalance shaft with torsion springs.

B. Shaft and springs shall be factory sized for the actual curtain size and weight.

C. Counterbalance assembly shall be capable of supporting the required emergency-response operation.

D. Do not field modify spring assemblies.

OPERATOR

A. Provide: AlarmGard® FS-series failsafe motor operator.

B. Operator shall provide:

1. Normal powered operation.

2. Automatic failsafe emergency opening.

3. Emergency opening upon loss of normal electrical power.

4. Compatibility with ERG-IBC emergency-response controls.

5. Automatic return/reset capability as specified by manufacturer.

6. Normal security operation.

C. Operator to be recessed above ceiling.

D. Provide required access for service and inspection.

AUTOLOCK

A. Provide manufacturer integral AutoLock security mechanism.

B. AutoLock shall:

1. Secure the grille against unauthorized forced opening.

2. Engage when the grille is secured.

3. Remain disengaged during normal opening and emergency operation.

4. Not prevent emergency opening.

C. Manual locking/unlocking shall not be required for normal operation.

FIRE ALARM INTERFACE

A. Provide dry-contact or other manufacturer-approved interface between fire-alarm system and grille operator.

B. Interface shall initiate emergency opening upon the designated fire-alarm signal.

C. Fire-alarm interface shall be coordinated with District 6.

D. District 6 will provide all relays, modules, wiring, and accessories required for a complete

operational interface.

E. Contractor shall provide grille operator interface and associated grille control equipment.

ACCESS CONTROL INTERFACE

A. Provide interface with access-control system.

B. Access-control equipment shall permit normal authorized operation.

C. Access-control equipment shall not prevent emergency opening.

D. Provide position monitoring.

E. District 6 will provide all required interface relays and control components.

FINISHES

- Aluminum: Clear anodized

EXECUTION EXAMINATION

A. Verify field conditions before fabrication.

B. Verify:

1. Opening width.

2. Opening height.

3. Headroom.

4. Jamb conditions.

5. Wall construction.

6. Structural support.

7. Ceiling conditions.

8. Adjacent doors.

9. Required egress width.

10. Electrical power.

11. Fire-alarm interface.

12. Access-control interface.

C. Do not begin fabrication until field dimensions and supporting conditions have been verified.

INSTALLATION

A. Install complete assemblies in accordance with manufacturer&#39;s written instructions.

B. Install assemblies:

1. Plumb.

2. Level.

3. Square.

4. Securely anchored.

5. Free from binding. With required operating clearances.

C. Install guides and structural supports in accordance with approved shop drawings.

D. Do not reduce required exit width or headroom.

E. Coordinate penetrations and access panels with adjacent construction.

F. Protect finished surfaces from damage.

ELECTRICAL COORDINATION

A. District 6 shall provide power and raceway infrastructure necessary.

B. Coordinate final voltage, phase, amperage, disconnect requirements, and circuiting with the manufacturer current submittal.

C. District 6 will provide dedicated power circuit where required.

D. Provide disconnecting means in accordance with applicable electrical codes.

E. Provide grounding and bonding.

F. Installer shall provide operator wiring and terminations within the grille system.

G. District 6 shall coordinate final connections to building electrical distribution.

FIRE ALARM COORDINATION

A. Coordinate emergency-response grille operation with District 6 fire-alarm department.

B. Provide fire-alarm interface required to initiate emergency opening.

C. District 6 shall verify the appropriate interface module and signal configuration.

D. Grille contractor shall provide operator-side connections and controls.

E. District 6 shall provide fire-alarm-side connections and programming.

F. Test the complete interface as an integrated system.

FIRE-ALARM / EMERGENCY SEQUENCE OF OPERATIONS

A. Normal Condition:

1. Grille is fully closed when serving as a security barrier.

2. AutoLock secures the grille against unauthorized forced opening.

3. Authorized personnel may operate the grille using the normal control station.

4. Fire alarm system is in normal supervisory condition.

B. Fire Alarm Activation:

1. Fire alarm system transmits the designated emergency signal to the grille interface.

2. Grille operator initiates failsafe emergency opening.

3. AutoLock releases as required for emergency operation.

4. Grille travels automatically to the fully open position.

5. Required egress path is cleared.

6. Grille remains open until the emergency condition is cleared and the system is reset in accordance with the manufacturer procedure.

7. Reset shall not occur automatically in a manner that could unexpectedly reclose the grille while occupants are evacuating.

C. Loss of Normal Power:

1. Loss of normal electrical power shall initiate failsafe emergency opening.

2. Grille shall move to the fully open position without relying on battery backup or standby

power for the emergency opening function.

3. Grille shall remain open as required by the manufacturer operating sequence.

4. Normal security operation shall be restored only after authorized reset.

D. Reset:

1. Authorized personnel shall reset the system following an emergency event.

2. Verify that emergency conditions have been cleared before resetting.

3. Reset shall restore normal security operation.

4. Grille shall return to its normal secured position only through an authorized reset/close command.

F. Final sequence shall be reviewed and approved by the Architect, Owner, and Authority

Having Jurisdiction as applicable.

ACCESS CONTROL / SECURITY COORDINATION –DIVISION 28

A. Coordinate grille operation with access-control system.

B. Normal operation shall permit authorized personnel to open and close the grille.

C. Security system shall monitor grille position.

D. Emergency signals shall override normal access-control restrictions.

E. Access-control equipment shall not delay or prevent emergency opening.

F. Provide required status contacts and interface relays.

FIELD QUALITY CONTROL

A. Inspect grille after installation.

B. Verify:

1. Alignment.

2. Fasteners.

3. Structural attachment.

4. Curtain operation.

5. Guide operation.

6. AutoLock operation.

7. Operator operation.

8. Safety edge.

9. Fire-alarm interface.

10. Access-control interface.

11. Emergency opening.

12. Reset operation.

TESTING AND COMMISSIONING

A. Test grille as a complete integrated system.

B. Demonstrate:

1. Normal open.

2. Normal close.

3. AutoLock.

4. Emergency push-button.

5. Fire alarm activation.

6. Loss-of-power operation.

7. Full emergency opening.

8. Reset.

9. Safety-edge operation.

10. Access-control operation.

11. Position monitoring.

C. Coordinate testing with:

1. Owner.

2. Authority Having Jurisdiction, where required.

D. Submit written test reports.

E. Correct deficiencies and retest.

OWNER TRAINING

A. Provide on-site training for designated Owner personnel.

B. Training shall include:

1. Normal operation.

2. Security operation.

3. Fire-alarm operation.

4. Power-failure operation.

5. Reset procedure.

6. Safety-device operation.

7. Inspection.

8. Maintenance.

9. Troubleshooting.

C. Provide written emergency operating instructions at grille location where directed by Owner.

ADJUSTING

A. Adjust grilles for smooth and quiet operation.

B. Adjust limits and controls to achieve complete opening and closing without binding.

C. Verify emergency opening reaches the manufacturer required fully open position.

D. Do not modify factory-set safety or emergency-response components without manufacturer authorization.

CLEANING

A. Clean grille curtain, guides, bottom bars, control stations, and exposed components.

B. Remove construction debris, labels, protective films, and excess sealant.

C. Leave equipment in clean, operational condition.

CLOSEOUT

A. Provide:

1. Record drawings.

2. Final shop drawings.

3. Product data.

4. Wiring diagrams.

5. Control diagrams.

6. Emergency sequence of operations.

7. Testing reports.

8. Manufacturer warranty.

9. Maintenance instructions.

10. Replacement-parts list.

11. Training documentation.

12. Manufacturer recommended inspection and maintenance schedule.